Group Contract

- What are your expectations/Ambition for this project?
  - Would like to get to file and approve SORA for bigger testing
  - Meet 2 full days per week
- Working Days
  - Monday 8-16
  - Thursday 8-13.30, Then the ones that can might keep working
- Working Days Agenda
  - Start every workday with SCRUM meeting.
- Working Method
  - Smaller independent groups of two
  - Using SCRUM and KanBan to monitor and track progress
  - Using Iterative working method. Picking highest priority task based on KanBan
  - Every monday planning meeting for next iteration
- Sharing Work amongst the team
  - Github for code and quick documents/figures
  - Github Orginization
  - Github Wiki for howto’s and why one decision over others while working.
  - 3D figures is made Autocad Fusion. Built in Cloud will be used for sharing
- Team Communication
  - Facebook Messenger group
- People being late/no shows or haven’t done the agreed amount of work
  - Bring treats next time
  - If missing the ride to the airport, get there yourself or agree with group what to do that day. If group needs you at airport, you get to the airport.
- Team leader
  - Drives the meetings and SCRUM
  - Keep up-to-date with KanBan
  - Team Leader: Peter
- Team making decisions
  - Discussion followed voting if needed
  - Smaller decisions in subtasks gets decided by assigned members working said subtasks with feedback to group
- Concerns of the project
  - Feature Creep / Over engineering